## Slide 1
Intelligent Planning and Modeling
Principal Investigator: Stephen Balakirsky FY 2010 allocation:
Co-investigators: Tom Kramer FY 2011 request:
Craig Schlenoff
Zeid Kootbally
Objective: This project will develop the necessary measurement science for planning and modeling by robots so that they are able to be more quickly re-tasked and are more flexible and adaptive in manufacturing applications. Areas of focus include ways to evaluate the effectiveness and efficiency of the representation of plan and world model data, and the evaluation of system performance through standardized test methodologies. The project will culminate in three years with standards for the automated logistics industry.
Goal: Smart Manufacturing and Cyber-Physical Systems

## Slide 2
What is the problem, why is it hard to solve, how is it solved today and by whom?
Significant lack of detail in world representation of today’s state-of-the-art planning systems
No accepted technique for representing:
  World model information ─ Plan/order information
No accepted technique for comparing:
  Planning systems ─ Utility of representations
Begin by focusing on known community; mixed-pallet creation

## Slide 3: What is Palletizing?
Moving from 15,000 different SKUs in storage to pallets containing ~ 100-200 SKUs

## Slide 4: Typical US DC Data
230,000 SKUs / day
~2,500 pallets / day
15,000 different SKUs in storage
Most distribution today by manual operators
Typical performance
  2 pallets / hour or 160 SKUs / hour
  Walks 2.5 KM per 2 pallets
  17 m between each SKU and 22 sec per SKU
Some robotic cells exist
  Plan based only on density

## Slide 5: Palletizing?
YES
NO
NO

## Slide 6: Post-construction Evaluation - Success

## Slide 7: Post-construction Evaluation - Failure

## Slide 8: Motivation: US Data
100,000 containers imported per day
Distributed through Distribution Centers (DCs)
Food distribution is ~ 80M SKUs per week
A pallet is ~ 100-200 SKUs (packages)
800,000 pallets/week or 160,000 pallets / day

## Slide 9
What is the new technical idea, why can we succeed now and why NIST?
Sophisticated behaviors require detailed knowledge and a consistent representations
  Allows for flexible optimization
  Manipulation of the world
Take advantage of high-fidelity NIST-led simulation to create content rich worlds
  Novel data representations will be developed for maintaining and sharing this content
  Repeatable scenarios will allow for the comparison of planning frameworks
NIST experience in performance measurement techniques and artifacts

## Slide 10: Why Can We Succeed Now? Potential Economic Impact
Beverages 30% manufacturing / 70% logistics
Food: 40% manufacturing / 60% logistics
Turn over $100B in food
  $60B for logistics
  A 1% saving is $600m/yr
  Solutions have a very large potential for adoption by industry (major impact)

## Slide 11
What is the research plan?
Five interrelated tasks:
  Task 1: Develop standard representations for world knowledge, plan knowledge, and performance evaluation
  Task 2: Develop techniques to compare planning algorithms that utilize the representations developed in task 1
  Task 3: Simulation system enhancement and maintenance
  Task 4: Simulation validation
  Task 5: Real/Virtual Operation

## Slide 12: What are the major outputs and outcomes (accomplished or anticipated) of this project?
Task 1 Standard Representations
  Prior years: Preliminary XML schema for plan and order files has been developed along with visualization tools and scoring metrics
  Q1: Formal draft representation for mixed-palletizing semantic world model
  Q2: Tools to query and utilize the information stored in the world model
  Q3: Formal draft representation for knowledge needed for truck loading
  Q4: Modified tool set that allows planning systems to easily query and use the information stored in the combined world model
  Year 2: Generalization of the world model to allow inclusion of previously unrecognized knowledge needs
  Year 3: Formation of a formal standards committee and negotiations on the first draft of a new standard

## Slide 13: What are the major outputs and outcomes (accomplished or anticipated) of this project?
Task 2 Planning Algorithm Comparison
  Q1: Comparison of existing techniques
  Q2: Planning system based on leading edge techniques will be developed for creating mixed palletizing static plans
  Q3: The planning system will be augmented to use the tools developed in task 1
  Q4: A planning system capable of dynamic planning (changing the plan based on the world model) will be developed
  Year 2: A combined MOAST/PRIDE planning system will be developed and used as an example for the benefit of a complex standardized world model.
  Year 3: The planning system will be introduced to the standards committee as a performance evaluation tool for the emerging representation standard.

## Slide 14: What are the major outputs and outcomes (accomplished or anticipated) of this project?
Task 3 Simulation Enhancements
  Prior years:
    2010 Bronze medal award for developing open source software
    2009 Government Open Source Conference Agency Award for Engaging Citizens
    USARSim UT3 framework has achieved large external use (impact)
  Q1: Implementation strategy for developing the ability to include high-level semantic knowledge
  Q2: Semantic knowledge representation developed and embedded in an example environment
  Q3: Integrated system with virtual sensing of high-level semantic knowledge
  Q4: Simulation system/ planner interface for pallet stacking operations
  Year 2: Range of features in the world model will be expanded
  Year 3: System will be introduced to the standards committee as a performance evaluation tool for the emerging representation standard

## Slide 15: What are the major outputs and outcomes (accomplished or anticipated) of this project?
Task 4: Simulation Validation
  Q1: Evaluation of current validation techniques.
  Q2: The most promising technique found will be augmented to fit our simulation framework
  Q3: A validation study will be performed on a single sensor/vehicle
  Q4: The tested sensor/vehicle will be modified to conform with the real sensor/vehicle’s characteristics
  Year 2: Additional validations will be undertaken
  Year 3: Additional validations will be undertaken

## Slide 16: What are the major outputs and outcomes (accomplished or anticipated) of this project?
Task 5 Real/Virtual Operation
  Prior Years:
    Developed virtual safety system with real arm and avatar
    Developed slave interface between real and virtual arms
  Q1: Implement interface specification to allow our real Fanuc arm and the virtual Fanuc arm to accept identical commands
  Q2: Movement of the real and virtual arms will be fully synchronized, including the use of the vacuum effector
  Q3: The MOAST-based pallet stacking planning system will be integrated into the real/virtual setup so that virtual packages are stacked by the real arm
  Q4: Both real and virtual arms will demonstrate similar movements when interfaced to the same pallet stacking planning system developed in task 2
  Year 2: Human/robot safety will be investigated for pallet stacking
  Year 3: The real/virtual system will be introduced to the standards committee as a performance evaluation tool for the emerging representation standard

## Slide 17
How is project being managed?
Project team:
  Paid project team to include NIST personnel, universities under grants
  Leveraged project team to include universities participating in NIST sponsored competitions and corporations participating on standards committees
Knowledge transfer through competitions
Equipment loans from organizations participating in standard?
Risks
  Lack of personnel
  Delays that are inherent in standards process

## Slide 18: Project Staffing
Five interrelated tasks:
  Task 1: Standard representations for world, plan, and performance knowledge
  Task 2: Techniques to compare planning algorithms
  Task 3: Simulation system enhancement and maintenance
  Task 4: Simulation validation
  Task 5: Real/Virtual Operation
Staff
  Stephen Balakirsky (80-100%) – Project man., supervises all tasks, leads Tasks 3, 4, 5
  Tom Kramer (50%) – Lead Task 1
  Zeid Kootbally (50%) – Lead Task 2
  Craig Schlenoff (25%) – Task 1
  Students (2) – Task 4 and general support
  ?? (100%) – Support task 3, 4, 5
Grants: Georgia Tech (60K) – Task 1 – 4 validation