FY 2013 Meeting Notes

# October 02, 2012

Dear All,

Here is a list of action items from our meeting yesterday.

1. Tom and Zeid will detail FY 2013 milestone Q1.2 about data abstraction augmentation. Will decide if/how to include plan segments.
2. Steve will write-up his ideas about the flow of sensor processing into Anthony/Craig state recognition.
3. Zeid will produce a schedule on how/when numerics will be added to PDDL.
4. I have already sent out a document that should start the discussion on item 2. Please feel free to comment.

# November 20, 2012

Q1.1: Zeid has started on this and will get it done by the end of December.

Q1.2: Actions are implemented in the ontology. Failure modes will be finished by the end of the month.

Q1.3: Move to Q3

Q1.4: Will be in Journal paper due Dec. 1.

Q2.1: Will need additional metrics specific to agility and flexibility.

Q2.2: Will need to be changed, but based on NIST-IR

Tom – reviewed working group report. Working on kitting viewer. Modified OWL kitting ontology and now working on fixes to OWL printer and instance files.

Anthony – Working on adding our predicates to the gui and generator.

Zeid – Finished action ontology. Working on action failure paper.

Craig – we should meet w/ Tsai. Working on Journal paper.

Stephen – new diagram. Submitted ontology to IEEE group. Working on NIST IR.